Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 29 September 2026 |
| --- | --- |
| Team ID | 6ab3da83a238dc999eb399a3 |
| Project Name | AI-Augmented BlogNest API |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High |  |
| Sprint-1 | User Login | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 2 | High |  |
| Sprint-2 | Blog Management. | USN-3 | As a user, I can create and publish a blog post with a title and content. | 3 | High |  |
| Sprint-2 | Blog Management | USN-4 | As a user, I can view, update and delete my blog posts. | 3 | Medium |  |
| Sprint-3 | AI Content Generation | USN-5 | As a user, I can generate blog content using an AI prompt or topic. | 1 | High |  |
| Sprint-3 | AI Summarization | USN-6 | As a user, I can summarize blog content using AI. | 3 | High |  |
| Sprint-4 | API Security | USN-7 | As a system, unauthorized users should not access protected API endpoints. | 3 | High |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | 7 | 6 Days | 01 Oct 2026 | 06 Oct 2026 | 06 Oct 2026 |
| Sprint-2 | 6 | 6 Days | 08 Oct 2026 | 15 Oct 2026 | 13 Oct 2026 |
| Sprint-3 | 8 | 6 Days | 15 Oct 2026 | 20 Oct 2026 | 20 Oct 2026 |
| Sprint-4 | 3 | 6 Days | 22 Oct 2026 | 27 Oct 2026 | 27 Oct 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software